PROJECT PROPOSAL

Custom Attendance Management System

Live ZKTeco Integration • Shift-Based Calculation • Real-Time Dashboard

| Prepared For | [Client Name] |
| --- | --- |
| Prepared By | Haleem Khan |
| Date | May 2026 |
| Validity | 30 days from date of issue |
| Project Reference | ATT-2026-001 |

# 1. Executive Summary

This proposal outlines the development of a custom Attendance Management System that integrates directly with your ZKTeco K70 biometric device to provide real-time attendance tracking, shift-based calculation, and a live operational dashboard.

Unlike off-the-shelf software such as ZKBio Time.Net, this system is built around your specific business requirements — including your shift timings (e.g., 9:00 AM – 7:00 PM), grace periods, holiday calendar, and reporting preferences — with no recurring licensing fees and full source code ownership.

The system communicates with the K70 over the local network using the official ZKTeco SDK, capturing every check-in and check-out the moment it happens. All attendance data is stored in your local database, processed against each employee's assigned schedule, and presented through an intuitive dashboard with daily summaries, alerts, and exportable reports.

# 2. Understanding Your Requirements

Based on our discussions, the core requirements are:

- Live device connection — the system must connect to the ZKTeco K70 in real-time and receive check-in / check-out events as they occur, without delay.

- Employee data with shift information — each employee profile must include their assigned working hours (e.g., 9 AM to 7 PM).

- Attendance calculation — the system must automatically determine whether an employee is on time, late, leaving early, or absent — based on their assigned shift.

- Live dashboard — today's attendance status must be visible at a glance, updated in real-time as employees punch in or out.

In addition to the above, this proposal includes several recommended enhancements (Section 5) that significantly increase the system's value with minimal additional development effort.

# 3. Proposed Solution

A Windows desktop application (built in C# / .NET 8) that runs on your office computer and maintains a continuous connection to the ZKTeco K70. The application provides:

### 3.1  Real-Time Device Integration

- Continuous TCP/IP connection to the K70 over your local network

- Live capture of every check-in and check-out as it happens

- Automatic reconnection if the device or network is interrupted

- Two-way sync of employee data — add an employee in the software and they appear on the device, and vice versa

- Connection status indicator visible at all times

### 3.2  Employee Management

- Add, edit, and remove employees with full profile details

- Assign each employee a shift (e.g., 9:00 AM – 7:00 PM)

- Configure grace period for late arrivals (e.g., 15 minutes)

- Department, designation, and contact information

- Photo and CNIC reference for HR records

- Bulk import employees from Excel

### 3.3  Attendance Calculation Engine

- Automatic detection of first punch (check-in) and last punch (check-out) per day

- Late arrival detection based on shift start time + grace period

- Early departure detection based on shift end time

- Total working hours calculation per day, week, and month

- Half-day vs full-day vs absent classification

- Overtime calculation for hours worked beyond shift end

- Friday / Sunday weekend handling (configurable for your work week)

### 3.4  Live Dashboard — Today at a Glance

- Total employees, present, absent, late, on leave

- Currently in office vs. checked out (live count)

- Recent activity feed — last 10 check-ins and check-outs, updated live

- Department-wise attendance breakdown

- Quick search to look up any employee's status instantly

- Late arrivals list with arrival times highlighted

- Absent employees list (no punch yet today)

# 4. Recommended Additions

The following features are not in the original requirements but are strongly recommended. They cost little extra to build alongside the core system and significantly improve day-to-day usability and reporting power.

### 4.1  Reports & Exports

- Daily attendance report (printable, one page per day)

- Monthly summary per employee — total days, late count, hours worked, overtime

- Late arrivals report (date range filterable)

- Absentee report

- Export any report to Excel or PDF in one click

- Auto-email daily summary to HR / Manager (optional)

### 4.2  Leave Management

- Mark planned leaves in advance (annual, sick, casual, unpaid)

- Leave balance per employee with auto-deduction

- Approved leaves automatically excluded from absent count

- Leave history per employee

### 4.3  Holiday Calendar

- Configure national, religious, and company holidays for the year

- Holidays automatically excluded from absent calculation

- Different work week support (5-day vs 6-day)

### 4.4  Multiple Shifts

- Define multiple shift templates (e.g., Morning 9–7, Evening 2–10, Night 10–6)

- Assign different shifts to different employees

- Rotating shift schedule support (weekly rotation)

### 4.5  Notifications & Alerts

- Email notifications for late arrivals (sent to HR or manager)

- Daily summary email at end of day

- WhatsApp notifications via API (optional add-on)

- Alert when an employee hasn't punched in by a set time

### 4.6  Multi-User Access (Roles)

- Admin — full system access

- HR — employee and attendance management

- Manager — view team attendance only

- Audit log — every change is recorded with user and timestamp

### 4.7  Payroll-Ready Export

- Export monthly attendance in payroll-ready Excel format

- Late deduction calculation (configurable)

- Overtime payment hours per employee

- Direct integration with most popular Pakistani payroll formats

### 4.8  Data Security & Backup

- All data stored locally — no cloud dependency, no monthly fees

- Automatic daily database backup to a configurable location

- Restore-from-backup utility built in

- Encrypted communication with the device

# 5. Technical Architecture

The system is built on industry-standard, well-supported technologies — ensuring long-term maintainability and easy onboarding of additional developers in the future if needed.

| Backend Framework | C# / .NET 8 (Microsoft, long-term support) |
| --- | --- |
| User Interface | WPF Desktop Application with Material Design |
| Database | SQL Server LocalDB or SQLite (local, no server required) |
| Device Communication | ZKTeco ZKEMKeeper SDK — official, real-time PUSH protocol |
| Live UI Updates | Event-driven updates — dashboard refreshes the instant a punch occurs |
| Reporting | ClosedXML for Excel, iText7 for PDF generation |
| Backup | Automated daily SQL backup to local disk or network share |
| Deployment | Single-file .exe installer — runs on any Windows 10 or 11 PC |

## System Requirements

- Windows 10 or Windows 11 PC (the office machine you use today is sufficient)

- 4 GB RAM minimum (8 GB recommended)

- 500 MB disk space for application and database

- Local network connection to the ZKTeco K70

- Internet connection only required if email / WhatsApp notifications are enabled

# 6. Project Timeline

The project is broken into well-defined phases with deliverables at each stage. You will see working software from Phase 2 onwards and can provide feedback throughout.

| Phase | Description | Duration |
| --- | --- | --- |
| Phase 1 | Project setup, database design, ZK device integration, live event handling | Week 1 |
| Phase 2 | Employee management, shift assignment, holiday calendar | Week 2 |
| Phase 3 | Attendance calculation engine — late, absent, overtime, working hours | Week 3 |
| Phase 4 | Live dashboard with real-time updates and quick search | Week 4 |
| Phase 5 | Reports, Excel/PDF export, leave management, notifications | Week 5 |
| Phase 6 | Role-based access, payroll export, audit log, backup utility | Week 6 |
| Phase 7 | End-to-end testing, deployment, training, and handover | Week 7 |

Total estimated duration: 6 to 7 weeks for the complete feature set.

MVP option (core features only — sections 3.1 to 3.4 plus basic reports): 3 to 4 weeks.

# 7. Deliverables

On project completion, you will receive:

- Complete, fully working application — installed and running on your office computer

- Single-file Windows installer (.exe) for future re-installation on additional PCs

- Full source code (C# / .NET 8) — your property, no license restrictions

- Database schema documentation

- User Manual (PDF) covering all daily operations

- Administrator Guide (PDF) covering setup, backup, and troubleshooting

- One remote training session (up to 2 hours) for your team

- 30 days of post-deployment bug-fix support included free

# 8. Investment

[To be discussed and finalized based on the selected feature scope — MVP or Full.]

Suggested payment milestones:

- 30% — Project kick-off (after proposal sign-off)

- 30% — On delivery of Phase 4 (working dashboard)

- 30% — On delivery of complete system (end of Phase 7)

- 10% — After 30-day post-deployment support period

What is included in the price:

- All development, testing, and deployment work

- All third-party libraries and frameworks (no licensing cost passed on)

- User manual, admin guide, and training session

- 30 days of bug-fix support post-deployment

What is NOT included (optional add-ons):

- WhatsApp notification API charges (paid directly to provider, ~$5-10/month)

- Custom reports beyond the standard set (quoted separately)

- Integration with external payroll software (quoted separately if needed)

- Ongoing support / maintenance contract beyond the initial 30 days (optional)

# 9. Why a Custom Solution

### vs. ZKBio Time.Net or Similar Off-the-Shelf

- No recurring per-device or per-user licensing fees — one-time payment

- Built around your business rules, not someone else's idea of what you need

- Your data stays on your computer — no cloud, no privacy concerns

- Direct support from the developer — no offshore call centers or ticket queues

- Future enhancements at preferred rates

### vs. Excel-Based Tracking

- Eliminates manual data entry — punches flow automatically from the device

- No human error in late / absent calculations

- Instant reports instead of hours of formula work each month

- Single source of truth for HR and management

# 10. Next Steps

To move forward with this project:

- Review this proposal and share any questions or change requests.

- Confirm scope (MVP or Full) and finalize the investment.

- Sign-off and 30% advance payment to schedule the kick-off.

- 1-hour kick-off call to confirm shift rules, holidays, and reporting preferences.

- Weekly progress demos so you can review and request adjustments at every phase.

Thank you for considering this proposal.

I look forward to building a system that makes your daily attendance work effortless.

Haleem Khan

Freelance Software Developer

[Your Email]   •   [Your Phone]